## Slide 1: Project Management
Stakeholders

## Slide 2: Project Stakeholders
Stakeholders include all members of the project team as well as all interested entities that are internal or external to the organization.
Stakeholders have varying levels of responsibility and authority when participating on a project. This level can change over the course of the project’s life cycle.

## Slide 3
Sponsor
A sponsor is the person or group who provides resources and support for the project and is accountable for enabling success. The sponsor may be external or internal to the project manager’s organization.

## Slide 4
Customers and users
Customers are the persons or organizations who will approve and manage the project’s product, service, or result. Users are the persons or organizations who will use the project’s product, service, or result. Customers and users may be internal or external to the performing organization and may also exist in multiple layers.

## Slide 5
Sellers
Sellers, also called vendors, suppliers, or contractors, are external companies that enter into a contractual agreement to provide components or services necessary for the project.

## Slide 6
Business partners
Business partners are external organizations that have a special relationship with the enterprise, sometimes attained through a certification process. Business partners provide specialized expertise or fill a specified role such as installation, customization, training, or support.

## Slide 7
Organizational groups
Organizational groups are internal stakeholders who are affected by the activities of the project team. Examples of various business elements of an organization that may be affected by the project include marketing and sales, human resources, legal, finance, operations, manufacturing, and customer service.

## Slide 8
Functional managers
Functional managers are key individuals who play a management role within an administrative or functional area of the business, such as human resources, finance, accounting, or procurement.